PIXEL TESTER

——————————

Design Proposal

Design Proposal — Chitra, 30 Little Gibbs

| PROPOSED TO Chitra ninadrawool396@gmail.com 30 Little Gibbs | DOCUMENT DETAILS Date: 25 July 2026 Valid until: 24 August 2026 Confidential Project type: Residential |
| --- | --- |

PROJECT UNDERSTANDING

Scope: Entire flat Work type: New construction Bedrooms: 4 Children's bedrooms: 1 Occupants: Couple + 2 children Ages: Adults 40, 38. Children 7,5 2800 sq ft

| Aesthetic vision | Style direction: Modern classic A feeling of being in an English apartment |
| --- | --- |
| Must-haves | Walkin wardrobes |
| To avoid | Dark walls |
| References & inspiration | Soho House |

SCOPE OF WORK

Phase 1   Concept Design   ·   3–4 weeks

Initial space planning, mood boards, material palette and 3D concept renders.

✓  Floor plan layouts

✓  Mood boards

✓  Material & finish schedule

✓  3D concept renders

Phase 2   Design Development   ·   4–5 weeks

Detailed drawings, BOQ, vendor shortlisting and technical specifications.

✓  Detailed floor & ceiling plans

✓  Elevation drawings

✓  BOQ and vendor quotes

✓  FF&E specifications

Phase 3   Working Drawings   ·   3–4 weeks

Construction-ready drawings and technical details for execution.

✓  Construction drawings

✓  Electrical & plumbing layouts

✓  Joinery details

Phase 4   Execution & Supervision   ·   Ongoing during execution

On-site supervision, vendor coordination and quality control through to handover.

✓  Site visits

✓  Vendor coordination

✓  Quality sign-off at handover

COMMERCIAL SUMMARY

| Component | Amount | Timing |
| --- | --- | --- |
| Design Fee — All Phases | 10% of total project cost | On milestone completion |

PAYMENT SCHEDULE

·  30% — On signing of contract

·  30% — On concept design approval

·  20% — On working drawings delivery

·  20% — On project handover

TERMS & CONDITIONS

1.  1. The design fee does not include the cost of materials, furniture, fixtures, or construction.

2.  2. The scope of work is limited to the areas described in this proposal. Any additional spaces will be quoted separately.

3.  3. A maximum of two rounds of revisions are included per phase. Additional rounds will be charged at the hourly rate.

4.  4. This proposal is valid for 30 days from the date of issue.

5.  5. All intellectual property in the designs remains with the studio until full payment is received.

————————————

| CLIENT ACCEPTANCE Signature: ___________________________ Name: ______________________________ Date: ________________________________ | AUTHORISED BY Pixel Tester Date: 25 July 2026 |
| --- | --- |

This proposal is submitted on a confidential basis and is intended solely for Chitra. Pixel Tester reserves the right to engage with other parties in parallel pending execution of a formal agreement.